Name -Shweta Rahate

Batch-B2

Section-B4

Roll no.-23

SEPM LAB

Practical 6 (Cost Estimation)

CODE

import math

class COCOMOEstimator:

def __init__(self, kloc, avg_cost_per_pm=3500):  """Initializer

:param kloc: Size in Kilo Lines of Code (KLOC)  :param avg_cost_per_pm: Average developer cost per Person-Month ($)

"""

self.kloc = kloc

self.avg_cost_per_pm = avg_cost_per_pm  # COCOMO Coefficients: [a, b, c, d]

self.coefficients = {

"Organic": [2.4, 1.05, 2.5, 0.38],  "Semi-Detached": [3.0, 1.12, 2.5, 0.35],  "Embedded": [3.6, 1.20, 2.5, 0.32],  }

def basic_cocomo(self, mode="Semi-Detached"):  """Calculates Basic COCOMO Estimation"""

if mode not in self.coefficients:

raise ValueError(f"Invalid mode. Choose from {list(self.coefficients.keys())}")

a, b, c, d = self.coefficients[mode]

# Formulas

effort = a * math.pow(self.kloc, b) # Person-Months (PM)

time = c * math.pow(effort, d) # Development Time in Months

staff = effort / time # Persons Required  cost = effort * self.avg_cost_per_pm # Total Estimated Cost

return {

"Mode": mode,

"Effort (PM)": round(effort, 2),

"Development Time (Months)": round(time, 2),  "Staff Required": math.ceil(staff),

"Total Cost ($)": round(cost, 2),

}

def intermediate_cocomo(self, cost_drivers,

mode="Semi-Detached"):

"""Calculates Intermediate COCOMO Estimation using Effort Adjustment Factor (EAF)"""

if mode not in self.coefficients:

raise ValueError(f"Invalid mode. Choose from {list(self.coefficients.keys())}")

a, b, c, d = self.coefficients[mode]

# Calculate EAF (Product of all 15 Cost Drivers)  eaf = 1.0

for val in cost_drivers.values():

eaf *= val

# Formulas

effort = a * math.pow(self.kloc, b) * eaf # Person-Months (PM)

time = c * math.pow(effort, d) # Development Time in Months

staff = effort / time # Persons Required  cost = effort * self.avg_cost_per_pm # Total Estimated Cost

return {

"Mode": mode,

"EAF": round(eaf, 3),

"Effort (PM)": round(effort, 2),

"Development Time (Months)": round(time, 2),  "Staff Required": math.ceil(staff),

"Total Cost ($)": round(cost, 2),

}

# EXAMPLE: Online Food Delivery System Software Estimation if __name__ == "__main__":

# Estimated KLOC for a full Food Delivery Stack (Mobile + Backend API + Admin Web)

# Approx 35,000 lines of code = 35 KLOC

project_kloc = 35.0

cost_per_person_month = 4000 # $4,000 / month  estimator = COCOMOEstimator(kloc=project_kloc, avg_cost_per_pm=cost_per_person_month)

print(f" ONLINE FOOD DELIVERY SYSTEM COST ESTIMATION ({project_kloc} KLOC)")

# 1. Basic COCOMO Calculation

basic_results = estimator.basic_cocomo(mode="Semi-Detached")  print("\n BASIC COCOMO MODEL ")

for key, val in basic_results.items():

print(f"{key:<28}: {val}")

# 2. Intermediate COCOMO Calculation

food_app_cost_drivers = {

"RELY": 1.15, # High reliability needed for online payments & orders

"DATA": 1.08, # Large DB (menu items, orders, user profiles, maps)

"CPLX": 1.15, # High complexity (real-time order tracking & GPS dispatch)

"TIME": 1.00, # Nominal execution time constraint  "STOR": 1.00, # Nominal main storage constraint  "VIRT": 0.87, # Low volatility of virtual machine environment (Cloud/AWS)

"TURN": 1.00, # Nominal computer turnabout time  "ACAP": 0.86, # High analyst capability  "AEXP": 0.91, # High application experience  "PCAP": 0.86, # High programmer capability  "VEXP": 1.00, # Nominal platform experience  "LEXP": 0.95, # High programming language experience  "MODP": 0.91, # Modern programming practices used  "TOOL": 0.91, # Use of modern software tools  "SCED": 1.00, # Normal required development schedule  }

intermediate_results = estimator.intermediate_cocomo(  cost_drivers=food_app_cost_drivers, mode="Semi-Detached"  )

print("\n INTERMEDIATE COCOMO MODEL ")

for key, val in intermediate_results.items():  print(f"{key:<28}: {val}")

OUTPUT-